## Slide 1: Finance Program Update
Finance and Community Stakeholder Group May 5, 2016

## Slide 2: SFU Finance Program
Agenda
Topic | Speaker | Timing
Welcome | A Blair, AVP Finance | 5 minutes
Program Update | Janet Backe, Finance Program Manager | 5 minutes
Budget System Project Update | Janis Kennedy, Director Budget Office | 7 minutes
COA/FINS 9.2 Upgrade Update Project Status Update What’s happening with the 3rd Party systems? What’s happening with HAP/SIMS? | Karla Claros, Project Manager Cal Smith Cal Smith | 5 minutes 10 minutes
Requisitions - a FINS sneak peek (in UPK) Work centre Enter a requisition (Show 1) Enter a requisition (Try 1) |  | 10 minutes
Idea Exchange – Getting Our Department Ready Three groups (Faculty/Admin/Finance) |  | 40 minutes
Closing - Wrap Up | Janet Backe Finance Program Manager | 5 minutes
Notes: Alison Blair opens session
Welcome Group.
Review Agenda.
>Turn over to Janet

## Slide 3
Finance Program
Chart of Accounts | data conversion validation by the Community in progress
FINS 9.2 | completed 2nd round of testing (will have 4 cycles)
Budget System | Oracle’s Hyperion Planning tool selected and requirement sessions with the Community complete
FINS Phase 2 Planning | begins in May with focus on improving workflows between the community and central Finance and some additional functionality
Live: Oct 3
Live: mid September

## Slide 4: Budget System Project

## Slide 5
Hyperion Planning System (Budget & Forecasting)
The Hyperion project with our implementation partner, The Hackett Group, kicked off Feb 22.
The system will be configured using the new Chart of Accounts.
We have held 6 working sessions with stakeholders in preparation for configuring the new system.
A series of ‘conference room pilots’ will be held with the Community to validate that the design meets SFU’s needs.
A communication plan is in development.
Stay connected with the project via the Finance Program website.

## Slide 6: Timeline
Fit/Gaps, Design and Build
Testing
End User Training
2017/2018 Planning Cycle
Feb | Mar | April | May | June | July | Aug | Sept | Oct | ….
Feb – Aug 2016
Late Aug – mid September
September - October
October – early Jan 2017

## Slide 7: Phase 1 – Scope
High-Level Enhancements
Capture Planned Use of Carry Forward detailed submissions
Create multiple versions (e.g. what-if scenarios)
Provide the users with a Task List and guidance for users to follow
Allow users to create new “To Be Hired” continuing positions (including select temporary positions)
Add comments, supporting attachments, and capture summary-level explanations in justification columns
Capture subtotaled supporting details of an object/account code (e.g. travel expenses per trip)
Budget and Forecasting
Budget at the Program and at the Project level for: Fund 11 (Operating). With the new Chart of Accounts implementation, Funds 11 and 12 will be collapsed into a single operating fund Fund 40 (Ancillary Services)
Provide monthly budget amounts which users may opt to easily adjust
Update the current year forecast on a monthly basis (optional)
Adjust salaries by month to reflect corresponding forecast and/or budget dollars

## Slide 8: Phase 1 Scope
Reporting
Create ad hoc analysis and reports using Smart View, an Excel add-in tool (initial rollout to the AVP/Faculty level Departmental Administrators)
Provide Preliminary and Final Enrolment Plan student AFTE data at the Faculty-level for reporting purposes (provided by IRP)
Capture Ministry quarterly forecast reporting submissions (Central) Capture variance reporting submissions
Foundational
Build foundation structures and hierarchies using the new Chart of Account structure (including programs)
Provide 5 years of historical Actuals and Budget for the prior years
Pre-populate or pre-seed budget data (e.g. using 3 year average actuals on a monthly trending basis)
Support both Financial and Labour components for forecast and budget
Capture both salary and non-salary encumbrances for forecasts

## Slide 9: COA/FINS 9.2 Upgrade Project

## Slide 10
Chart of Accounts/FINS 9.2 Upgrade
Go live date change from July 11, 2016 to October 3, 2016
The Chart of Accounts design is complete; values will continue to be refined until go-live with input from Community stakeholders
Work to align HAP, SIMS and 3rd party systems and forms to the new Chart of Accounts has begun.
Training development has begun. Training for community based users is the first priority. It will be online training ready in July.
An online presentation, narrated by Jimmy Wong, is published on the Finance Program website to educate SFU about the new chart of accounts. Q&A sessions are scheduled through May.

## Slide 11: HAP and SIMS Changes to Align with COA
HAP | SIMS
New department/account/fund values as of July 10, 2016 | New department/account/fund values as of July 10, 2016
Program and project fields to be added | Program and project fields to be added
Programs updated to accommodate new values and fields (GL Interface, reporting) | Programs updated to accommodate new values and fields (GL Item Type interface, configuration as of 1990/01/01)
Past five years of historical data being updated only for reporting purposes | No historical data conversion in SIMS (can still access historical Chartfield 1 & 2 in FINS)

## Slide 12: 3rd party system changes to align with COA
Systems impacted* | 
Amaint - ITS APS – Academic Personnel System – Academic Relations BlackBaud CRM – University Advancement Call Data Billing System - ITS Class – Recreation & Athletics Corporate Express – Procurement Crystal Reports – ITS/Applications Services CV – Academic Relations EBMS – Event Booking Management – MECS FacSIMS – Faculty of Science FAST – Financial Services Telephone Work Order System – ITS/Network Services | FSS - Facilities Services Grant Track – Research Accounting/Research Operations KCS – Keys Management System – Security Pension – Human Resources SERA – Lifelong Learning Scotia C-Card – Procurement Sequoia - Bookstore StarRez - Residence Stores/Technical Centre – Faculty of Science Time Tickets – Facilities TMA - Facilities Web CRD – Document Solution
* List as of April 1, 2016 and subject to change
Changes to 3rd party systems may involve:
Updating department values
Updating chartfield values
Modifying general ledger feeds to FINS (Financial System)

## Slide 13: 3rd party system changes to align with COA
Systems not impacted* | 
AD Group Viewer AdAstra AES AutoCad/Archibus Awards Database Banking software BC Campus Transcripts BioPermit BluePrints Clockwork TN -3270 Terminal Emulator for BC Ministry of Education Connect Daily Drivemapper EHS Financial Aid Management System Grad Awards Adjudication System for DGS HazmatWaste Management system for International Services | Mobicontrol Orbis OSIS Pacific Blue Cross file PDF Fund Architect Professional Development Fund Photo Extracts QlikView Residence (utility software for Starrez) Security Access System SCLIntra Shipping and Package Tracking SFU ID Cards Student Orientation Registration System Student Success Registration System Student Tours Registration System T2Flex Parking System TRS (Time Recording System) UPASS/Compass WebFocus
* List as of April 1, 2016 and subject to change

## Slide 14
Requisitions in FINS 9.2
Demo built using UPK (Oracle’s User Productivity Kit). You will see how:
  to enter a basic requisition
  training can be accessed
What the demo will cover:
  Overview of requisitions
  The End User WorkCentre
  Business Rule
  Create a basic requisition demo (Show 1)
  Create a basic requisition simulation (Try 1)

## Slide 15: ideaexchange – Group Activity and Debriefing
Exchange Instructions
Move the corners of the room and join others from your area (Faculties, Administration, and Finance).
Select someone who can record responses on the flip charts and someone to present your findings at the end.
Answer the questions on the flip chart in your area.
Once you have completed your responses, return to your chairs.
You have 20 minutes to complete the questions.
Each area summarize their responses.
We have 20 minutes for the debriefings.
Notes: Sandra
Questions are:
To prepare for implementing the new chart of accounts what do we need to change in our areas:
  Procedures or documentation
  Departmental training
  Job aids, cheat sheets
  Departmental Forms
  Departmental Spreadsheets
  Filing
  Other
Who needs to be involved in this prep work? What do they need to know before starting?

## Slide 16: Closing and Wrap Up - Janet Backe
      What do you need from us? Let us know at fpinfo@sfu.ca
Where can you find information? http://www.sfu.ca/finance/financeprogram.html
Notes: Janet
Thank you.